# Day 1 Work Report – Pygmy Development Environment Setup

Name: Prajwal
Date: 08 June 2026

## Objective

To set up the Pygmy Development Environment on Termux and prepare the FPGA development toolchain for project compilation.

## Tasks Executed

- Studied the Pygmy Development setup documentation.

- Installed and updated required packages in Termux.

- Created the SymbiFlow installation directory.

- Downloaded and extracted the SymbiFlow architecture package (arch.tar.gz).

- Configured environment variables and PATH settings.

- Verified extraction of QuickLogic architecture files.

- Checked the Pygmy repository and reconfigured the project structure.

- Started compilation of QuickLogic Yosys tools.

## Problems Faced

### Issue 1: Missing Archive File

- During extraction, the system reported “No such file or directory”.

- Root Cause: The required arch.tar.gz file was not present in the expected location.

- Resolution: Verified file location, downloaded the archive, and successfully extracted it.

### Issue 2: Missing Python Package

- The package “python-dev” was unavailable in the current environment.

- Root Cause: The package is deprecated in newer Linux distributions.

- Resolution: Replaced it with compatible Python 3 development packages.

### Issue 3: Missing Tcl Dependencies

- Yosys compilation failed due to missing Tcl-related files.

- Resolution: Installed the required Tcl packages and verified the build environment.

### Issue 4: Missing spawn.h Header

- Compilation stopped with the error “spawn.h file not found”.

- Root Cause: Termux uses Android’s Bionic libc, which differs from standard Linux environments.

- Resolution: Investigated source files, identified the dependency, and started evaluating source-level modifications required for successful compilation on Termux.

## Learning Outcomes

- Gained understanding of the Pygmy FPGA development workflow.

- Learned SymbiFlow toolchain setup and configuration.

- Understood dependency management in Termux.

- Improved debugging and troubleshooting skills for build-system errors.

## Today’s Summary

Successfully configured the initial development environment, extracted the required FPGA architecture files, validated repository setup, and progressed through the Yosys build process. Multiple dependency and compatibility issues were identified and analyzed. The environment is now prepared for further debugging and completion of the Yosys compilation process.

## Next Steps

- Resolve the spawn.h dependency issue.

- Complete Yosys compilation.

- Build Yosys SymbiFlow plugins.

- Compile VTR tools.

- Validate the FPGA compilation flow using provided test designs.

IMAGES